# EVA Roadmap

From Retrieval to Agentic Intelligence

Updated: July 11, 2025

## 🔍 Introduction

The EVA Foundation is transitioning from a retrieval-based system to an intelligent, context-aware, multi-agent orchestration platform. This evolution is driven by Microsoft’s Agentic AI vision and powered by Azure technologies, including Azure API Management (APIM), Semantic Kernel, AutoGen, and Azure Foundry AI services. This roadmap outlines how EVA will progress through stages of capability maturity, focusing on traceability, planning, and interoperability.

## 🧠 Phase 1 (2025–2026): Laying the Foundations

Use Case Focus: Jurisprudence MVP and Domain Assistant

Core Themes: Modularity, Reuse, Security (Protected B), Responsible AI

Capabilities Delivered:

- - Introduction of retrieval and summarizer agents using wrapper API

- - API Gateway integration via Azure APIM for policy enforcement, rate limiting, and telemetry

- - Model Context Protocol (MCP) launched as standard schema for context, session, and trace fields

- - Integration with QA, CSAT, and LiveOps logging using MCP fields

- - Wrapper API enhanced to capture orchestration_session_id and traceability links

## 🧬 Phase 2 (2026–2027): Agentic Growth and Orchestration

Use Case Focus: CPP-D Adjudication, EI Accelerators, AssistMe

Core Themes: Agent Memory, Planning, Cost Recovery, Evaluation

Capabilities Introduced:

- - Multi-agent planner using Azure Foundry Agent Service

- - Task chaining via Semantic Kernel and AutoGen integration

- - Cost Recovery Model and Evaluation Model mapped to MCP trace IDs

- - LiveOps dashboards receive full trace chains with caller_app_id and prompt_template_id

- - Memory and logging enabled via context ID replay and orchestration session tracking

## 🚀 Phase 3 (2027+): Scalable, Multi-Agent Systems

Use Case Focus: Cross-domain Orchestration, Autonomous Agents, AI@Scale

Core Themes: Interoperability, Transparency, Dynamic Contexts

Capabilities Targeted:

- - Multi-agent collaboration across BDM AI Assistant, Jurisprudence, and EI accelerators

- - Shared orchestration sessions across tools and agent pipelines

- - Replayable sessions via trace_id and context_id

- - Transparent AI decisions using MCP traceability and CSAT scoring

- - Inter-agent memory access and dynamic tool switching

## 🔗 Model Context Protocol (MCP) Integration Timeline

| Milestone | Target Date | Details |
| --- | --- | --- |
| Define MCP Schema | ✅ 2025 Q2 | context_id, session_id, caller_app_id, trace_id |
| APIM Enforcement of MCP | ✅ 2025 Q3 | Policy validation and logging at the gateway |
| Wrapper API + Session Metadata | ✅ 2025 Q4 | Supports orchestration_session_id and trace logging |
| CSAT & QA Evaluation via MCP | 🔜 2026 Q1 | Scores and prompts tied to trace_id and prompt_template_id |
| Planner Agents with MCP-aware toolchain | 🔜 2026 Q3 | Traceable orchestration paths |
| Multi-Agent Memory & Replay | 🔜 2027+ | Shared memory, replay, and context switching |

## 📦 MCP Integration Points

- - Azure APIM extracts and enforces MCP headers (trace_id, caller_app_id)

- - Wrapper API attaches orchestration_session_id for traceability

- - Agent responses link to prompt_template_id for feedback scoring

- - LiveOps visualizes step-by-step agent execution via trace_id

- - All cost recovery, SLA, and evaluation tied to traceable IDs

## 📘 EVA Agentic AI Reference List

1. Learn Live: Develop an Agent with Azure AI Agent Service

📺 Watch on YouTube

🔹 Summary: A hands-on Microsoft tutorial showing how to build your first Azure agent using YAML definitions, register tools, and embed them in applications.

🔹 Why It Matters: This is the starting point for developers. It provides the foundational skills needed to build the basic agentic capabilities required for Jurisprudence MVP (e.g., tool invocation, routing, structured output).

🔹 Takeaway: Learn how to set up an agent, configure callable tools (search/summarize), and deploy with logging. Ideal training for EVA Dev Team.

2. Azure AI Agent Service: Transform Agentic Workflows (BRK149)

📺 Watch on YouTube

🔹 Summary: Introduces Microsoft’s enterprise-grade Agent Service, AgentOps, planning engines, tool registries, and multi-agent designs.

🔹 Why It Matters: Shows how EVA can evolve from static orchestrators into dynamic planners, with multi-tool support, memory, and retry logic — exactly what’s planned for BDM EI Phase 3–5.

🔹 Takeaway: It’s the playbook for turning EVA into a multi-domain intelligent agent platform, not just a retrieval bot.

3. Expand Azure AI Agent Service with Knowledge Tools

📺 Watch on YouTube

🔹 Summary: Explains how Azure AI agents can be grounded with enterprise knowledge sources (SharePoint, Fabric, Cognitive Search) while maintaining auditability and access controls.

🔹 Why It Matters: This is key for EVA’s legal and regulatory contexts — Jurisprudence, ABRG, and CPP-D can all use trusted internal data with traceable agentic decisions.

🔹 Takeaway: Integrate internal knowledge safely and responsibly into Agentic workflows.

4. Bring Your Data to AI – RAG with Azure Blob Storage

📺 Watch on YouTube

🔹 Summary: Walks through how to build a production RAG pipeline using Azure Blob Storage, Cognitive Search, and OpenAI. Covers ingestion, chunking, indexing, and querying.

🔹 Why It Matters: This is the backbone of EVA’s search(), retrieve(), and compare() functions. It supports agents like RetrieverAgent and SummarizerAgent.

🔹 Takeaway: Use this model for building Jurisprudence ingestion flows and searchable memory for agent tasks.

📄 Complementary Microsoft Documentation

🔗 Azure AI Foundry – Agent Overview

The canonical definition of agentic AI in the Microsoft ecosystem. Differentiates between basic and advanced capabilities.