EVA Environment & Data Lifecycle Roadmap (2025–2027)

June 2nd, 2025

### 1. Purpose

This roadmap outlines the phased implementation of EVA’s environment cloning, gold data management, and onboarding infrastructure to support reusable, secure, and scalable application deployment across client projects and System Integrators (SIs).

### 2. Guiding Principles

- Separation of Concerns: Decouple application logic from business data

- Data Safety: Prevent leakage of PHI/PII in non-prod environments

- Repeatability: Standardize onboarding and refresh flows for clients and SIs

- Reusability: Allow apps to run on reference data, and datasets to be used by multiple apps

### 3. Phase 1 – Foundation (Q2–Q3 FY2025)

Objective: Establish core building blocks to support clients onboarding

| Feature | Target | Owner | Notes |
| --- | --- | --- | --- |
| Gold Data Vault (v1) | seed documents, classified & versioned | AICOE / Client Teams | With tags, fake PII, manual ingest |
| Environment Cloning Script | Manual refresh of TEST/UAT | DevOps | Exclude prod RAG & logs |
| Prompt Template Decoupling | Prompt sets per client | AI Team | Parameterize by app ID |
| Branching Strategy | business specific forks from core EVA | Dev Lead | Tie branch to config & dataset |
| Sandbox Environment Access | For SI onboarding | Infra Team | RBAC + gold data only |

### 4. Phase 2 – Stabilization (Q4 FY2025 – Q2 FY2026)

Objective: Operationalize cloning and onboarding workflows with automation & policy enforcement

| Feature | Target | Owner | Notes |
| --- | --- | --- | --- |
| GitOps Environment Registry | Track state/version of each env | DevOps | YAML + dashboard |
| Gold Data Vault (v2) | Add Jurisprudence + Canada Life sets | Knowledge Owners | Linked to ingestion config |
| Config-as-Code Loader | Per-client YAML config deployed via CI/CD | DevOps | Prompt sets, metadata, roles |
| PII Masking Service | Redact or synthesize data pre-clone | Security / AI | Inline with refresh jobs |
| Environment Cloning API | Trigger clone/refresh with pre-sets | DevOps | Webhook-based |
| Prompt Promotion Workflow | Dev/UAT/Prod approval flows | AI Team | Hotfix support included |

### 5. Phase 3 – Scaling (FY2026–FY2027)

Objective: Enable dynamic, self-service environment creation & fine-grained data reuse

| Feature | Target | Owner | Notes |
| --- | --- | --- | --- |
| Gold Data Generator | Auto-create test datasets | AI/Data Engineering | Based on live doc skeletons |
| Ephemeral Sandboxes | Spin up test envs on-demand | Infra Team | TTL + RBAC policies |
| Immutable Audit Snapshots | For cloned/tested environments | Governance | Support ATO & SSP evidence |
| Federated Environment Model | Serve multiple apps in shared base | Platform Team | Isolated project layers |
| Feedback-Aware Datasets | Annotate & version based on user input | AI Team | QA + training loop support |

### 6. Milestone Alignment with Projects

| Project | Phase 1 | Phase 2 | Phase 3 |
| --- | --- | --- | --- |
| Canada Life booklet loaded in DA (sample app) | Q4 FY2025 | Q2 FY2026 | FY2027 |

### 7. Conclusion

This roadmap ensures EVA can reliably onboard new clients and projects without duplicating effort or exposing sensitive data. Each phase builds upon the previous one, delivering reusable infrastructure, compliance-friendly cloning, and scalable onboarding for government-grade AI services.

End of Roadmap Document