# EVA Dev Sandbox Enablement Playbook

#### – v1.0 (Internal Release)

June 2nd  2025

Contents

Executive Summary	2

Part 1 – Purpose & Overview	3

Part 2 – Sandbox Architecture	4

Part 3 – AICOE Team Prerequisites	8

Part 4 – Client-Side Prerequisites	10

Part 5 – Phase 1: Quick & Dirty Sandbox	12

Part 6 – Phase 2: Polished Professional Sandbox Kit	14

Part 7 – Post-Deployment Usage	17

Part 8 – Support & Maintenance	19

Part 9 – Security, Guardrails & Governance	21

Part 10 – Resourcing, SOW, and Timeline	24

Part 11 – Project & SI Onboarding Matrix	27

Part 12 – Reference Architecture Diagrams	29

Part 13 – Automated Test Checklist & Scripts	32

Part 14 – Expanded Troubleshooting Guide	34

Part 15 – Onboarding Flow Diagrams	37

Part 16 – Repository Structure & Versioning	39

Part 17 – Audit Logging and Compliance	42

Part 18 – Metrics Dashboard Examples	44

Appendix – From Internal Playbook to Final SOW & CDD	47

Appendix – Known Risks & Common Issues	51

## Executive Summary

The EVA Dev Sandbox Enablement Playbook provides the foundational guidance, technical standards, and governance processes for deploying secure, repeatable sandbox environments supporting both EVA Chat and EVA Domain Assistant applications. As ESDC’s generative AI portfolio grows, the ability to rapidly provision and manage sandboxes—while ensuring compliance with Protected B, IT security, and operational standards—has become a critical success factor for innovation and collaboration across the department.

At the heart of this framework is the Conceptual Design Document (CDD). The CDD serves as the authoritative reference for sandbox architecture, lifecycle management, RBAC, audit controls, and compliance. By translating the playbook into a living CDD, AICOE and Infra teams establish a clear, department-approved standard for all System Integrators (SIs), delivery partners, and internal projects seeking to onboard or extend EVA-powered solutions.

The CDD is essential for:

- Ensuring all sandbox deployments adhere to ESDC and GC policies for security, privacy, and Protected B data.

- Providing reusable patterns and templates that reduce onboarding time for both internal teams and SIs.

- Enabling formal governance, audit readiness, and knowledge transfer between waves of innovation projects and operational teams.

- Streamlining the path from pilot and proof-of-concept (PoC) to production-scale deployments, reducing rework and technical debt.

This playbook and its CDD underline the success of all key projects that depend on the EVA Dev Sandbox infrastructure, including:

- Foreign Correspondence Translation Initiative (FCTI):
Testing and validating large language model (LLM) translation capabilities using both EVA Chat and EVA Domain Assistant sandboxes.

- Early Resolution Internal Chatbot (ERIC):
Utilizing hybrid search (structured and unstructured), advanced preprocessing, and conversational AI for internal resolution workflows.

- Fraud Detection (TFWP LMIA Assessment):
Supporting RPA-powered data extraction and AI-generated reporting for fraud detection in LMIA applications, enabling safe experimentation with sensitive workflows.

- Equi’Vision:
Harnessing hybrid Azure AI Search and RAG capabilities to deliver bilingual, accessible query results and modern user experiences.

- CPPD AI Initiative:
Leveraging RAG, natural language processing, and OCR to organize and classify medical files, boosting adjudicator productivity in a secure sandboxed environment.

- Smart Tagging:
Applying advanced text classification, automated extraction, and prompt engineering for more productive, efficient knowledge work.

- BDM Jurisprudence:
Integrating AI-powered legal search, RAG, and summarization—returning cited legal decisions from Canadian tribunals and courts.

- BDM AssistMe:
Exploring integration paths (hybrid, embedded, or refactored) for unified, modernized AI assistance in business workflows and Curam.

- BDM Knowledge Management:
Building a harmonized, AI-supported knowledge management solution for ESDC Service Officers, modernizing knowledge capture and sharing.

- BDM AI Assistant:
Scaling a generative AI solution for BDM modernization—leveraging curated internal documentation and expanding enterprise AI capabilities.

By codifying requirements, process, and technical controls in the CDD, ESDC ensures that every project or SI onboarding to EVA does so with clarity, accountability, and future-proof scalability.

## Part 1 – Purpose & Overview

Problem:
 As ESDC teams and external System Integrators (SIs) accelerate experimentation with generative AI, there is a growing demand for hands-on environments to prototype, test, and validate EVA-based applications like EVA Chat and EVA Domain Assistant. However, setting up these environments requires specialized cloud infrastructure, privileged access to Azure services (e.g., OpenAI, Cognitive Search), and tight governance controls. Without a standardized, scalable solution, deployments are slow, inconsistent, and resource-intensive — delaying innovation and increasing support overhead.

Why It Matters:
 Timely access to AI sandboxes is critical to reduce bottlenecks in solution development, enhance team readiness, and de-risk future production rollouts. These environments are essential for training, onboarding new partners, testing AI integrations, and ensuring policy-compliant use of Protected B data. Enabling teams to experiment securely and autonomously not only boosts innovation capacity but aligns directly with the AI Strategy for the Federal Public Service — which calls for responsible, scalable adoption of AI across departments.

Solution:
 This guide provides a step-by-step framework for the AICOE and Infra teams to create, package, and support a reusable EVA Dev Sandbox Kit. The sandbox includes EVA Chat (OpenWeb UI) and EVA Domain Assistant (based on Microsoft Information Assistant) and is designed for deployment by other directorates within ESDC using their own Azure subscriptions. The sandbox enables any authorized team to spin up a full dev environment in under 1 hour, after a one-time investment of ~3–4 weeks of internal development.

To accelerate initial testing for System Integrators or internal pilots, the guide also supports a two-path model:

- Phase 1: Quick & Dirty Sandbox – fast manual clone, time-boxed, minimal config

- Phase 2: Polished Professional Kit – packaged, automated, reusable, scalable

See Appendix – From Internal Playbook to Final SOW & CDD for next steps.

## Part 2 – Sandbox Architecture

#### EVA Chat (OpenWeb UI)

- Containerized Frontend:
 Runs locally or on a virtual machine (VM). Allows developers or SIs to work within isolated environments using Docker or compatible tools.

- LLM Integration:
 Can leverage either local LLMs (e.g., Ollama) or connect directly to Azure OpenAI APIs for real-time inference and natural language processing.

- Stateless Operation:
 The application does not persist session data by default. Data is temporarily stored using volume mounts or in-memory structures, suitable for ephemeral testing and sandbox scenarios.

#### EVA Domain Assistant (Azure-Based)

- Azure App Service:
 Hosts the assistant UI, making it accessible via browser from the sandbox environment. Follows PaaS best practices for security and scaling.

- Retrieval-Augmented Generation (RAG):
 Combines Azure OpenAI (for LLM-powered responses) and Azure Cognitive Search (for document retrieval, semantic search, and vector search).

- Blob Storage:
 Azure Storage is used for storing all blob content, including gold datasets, sample documents, and any files uploaded during testing.

- Key Vault (Optional):
 Securely stores secrets, connection strings, and sensitive config items, optionally integrated depending on deployment mode and required security level.

- Private Endpoints & VNET Integration (Optional):
 Supports network isolation using Azure Private Endpoints and Virtual Network integration, ensuring sandboxes are not exposed to the public internet. This provides added security for Protected B data and aligns with ESDC cloud policies.

- Role-Based Access Control (RBAC):
 RBAC tiers are defined for all sandbox deployments, controlling access to prompt management, document ingestion, and query endpoints.
 Example roles: SI_Admin, SI_Tester, SI_Annotator, SI_Reader.

- Deployment Modes:
 Multiple sandbox deployment modes are supported:

  - DEV: For active development and prompt/template tuning

  - TEST: Controlled environment for functional validation

  - UAT: Pre-production, persistent state for demonstration or acceptance

  - TRAINING: Resettable environment for workshops or onboarding new users

- Configuration Storage:
 All prompt templates, configuration settings, and secrets can be stored in environment files (.env) for quick deployment, or in Azure Key Vault for production-aligned scenarios.

- Logging, Telemetry, and Expiry:
 Logging, API keys, and usage quota controls can be configured for each sandbox. Sandbox expiry is supported via TTL (time-to-live), and telemetry can be sent to Azure Monitor or a sandboxed log store.

#### To Be Added in Later Sections

#### • Reference Architecture Diagrams

Part 12 now includes both text and visual diagrams describing the core EVA sandbox architecture. These diagrams can be reused in presentations, onboarding packages, and technical documentation.

Included Visuals:

- Logical architecture for EVA Chat and EVA Domain Assistant deployments

- Azure component layout: App Service, Azure OpenAI, Cognitive Search, Blob Storage, Key Vault

- Sandbox lifecycle: DEV, TEST, UAT, TRAINING

- RBAC and access control integration with Entra ID and SAVE-D

Formats Available: PNG and SVG versions for use in Word, PowerPoint, or online platforms.

Purpose: These visuals help developers, architects, and external partners quickly understand how the EVA Dev Sandbox is structured and how components interact across secured environments.

#### • Conditional Logic for Mode Selection

Terraform and Docker configurations now support automatic switching between sandbox deployment modes — DEV, TEST, UAT, and TRAINING — using pre-set flags or templates.

How It Works:

- A sandbox_mode variable is defined in .env, terraform.tfvars, or passed at runtime

- Each mode controls:

  - Whether prompt editing is enabled (true for DEV)

  - TTL (time-to-live) settings for sandbox auto-expiry

  - Logging level and telemetry

  - RBAC enforcement level

  - Preloading of test or training data

Example – Terraform (variables.tf):

variable "sandbox_mode" {
  type        = string
  default     = "DEV"
  description = "Defines the sandbox deployment mode"
}

Example – Docker .env File:

SANDBOX_MODE=UAT
PROMPT_EDIT_ENABLED=false
SANDBOX_TTL_DAYS=30
LOGGING_LEVEL=info

Benefits:

- Reduces manual setup errors

- Ensures secure, consistent deployments

- Speeds up onboarding and testing cycles

- Allows teams to reuse the same automation for multiple use cases

Refer to Part 6 and Part 18 for deployment examples and full template usage.

Summary:
 The sandbox architecture is modular, cloud-native, and designed for repeatability, scalability, and strict security compliance. It enables rapid onboarding for any project or SI, supports protected workloads, and keeps code/data/configuration logically separated for maximum flexibility.

## Part 3 – AICOE Team Prerequisites

To successfully provision and support the EVA Dev Sandbox Kit, the AICOE team (and any infra/DevOps team collaborating) must ensure the following technical and operational prerequisites are met:

#### Azure & Infrastructure Requirements

- Active Azure Subscription (Dev/Test):

  - Must have access to an Azure subscription designated for development and testing. This should not be the production subscription to prevent cross-environment risks.

  - Subscription should be able to host all required resources (App Service, OpenAI, Cognitive Search, Storage, Key Vault, etc.).

- Azure OpenAI Access (Canada region):

  - Must have quota and access approval for Azure OpenAI Service within the Canadian cloud region.

  - Pre-approved model access (e.g., GPT-4, GPT-3.5, GPT-4o as needed by the sandbox).

- Permissions:

  - Ability to create/manage Azure Resource Groups.

  - Permissions to deploy/modify Azure App Service, Cognitive Search, Storage Accounts, Key Vault, and related networking resources.

  - Ability to assign and manage Azure Entra ID (Azure AD) roles.

#### Tools & Setup

- Essential Tools:

  - Docker: For containerizing and deploying EVA Chat (OpenWeb UI) locally or in a cloud VM.

  - Terraform: For Infrastructure-as-Code automation of Azure resources.

  - Azure CLI: For scripting, resource deployment, and environment management.

  - GitHub Actions or Azure DevOps Pipeline Access: For CI/CD, automation, and reproducible deployments.

  - Service Principal or Deployment Identity: Used for automating deployments in Azure, with least-privilege access configured for security.

#### Development Assets

- Sample RAG Projects:

  - Example index configurations for EVA Domain Assistant.

  - Sample document sets and metadata to test retrieval and summarization capabilities.

- Prompt Libraries:

  - Curated and versioned prompt templates for use in EVA Chat and Domain Assistant sandboxes.

  - Seed UIs (starter configurations for front-end testing).

- Environment Files:

  - Preconfigured .env files for both local and Azure deployments, with sample API keys, endpoints, and other environment variables.

- Infrastructure Modules:

  - Versioned Terraform modules for all major resource types (App Service, Cognitive Search, Storage, Key Vault, VNET, etc.).

  - Docker Compose files for running EVA Chat locally or in a cloud-hosted container environment.

#### Recommended Practices

- Version Control:
 All deployment scripts, configuration files, prompt sets, and sample data should be kept in a version-controlled repository (e.g., Azure DevOps or GitHub), with semantic versioning for traceability.

- Tested Service Principal:
 Always validate that the service principal used for deployment has the minimum permissions required, and regularly audit access.

- Quota Monitoring:
 Monitor and track Azure OpenAI quota usage to ensure sandbox deployments are not blocked or delayed due to insufficient quota.

- Documentation Ready:
 Maintain up-to-date internal documentation on deployment procedures, troubleshooting, and known issues to streamline support and onboarding.

This set of prerequisites ensures that the AICOE team is ready to create, manage, and support EVA Dev Sandboxes in a secure, repeatable, and compliant manner.

## Part 4 – Client-Side Prerequisites

Before a client team (internal program, external System Integrator, or business partner) can successfully deploy and use the EVA Dev Sandbox Kit, the following prerequisites must be met on their side:

#### Azure Subscription & Permissions

- Active Azure Subscription (with Contributor Access):

  - The client must have access to an Azure subscription (non-production) where they have Contributor or higher privileges. This is required for creating/deleting all needed resources.

- Azure OpenAI and Cognitive Search Quota Approved:

  - The client must have applied for—and received—quota for Azure OpenAI in their subscription, ideally in the Canada region.

  - Azure Cognitive Search quota must be sufficient for sandbox indexing and test data.

- Ability to Assign Entra ID Roles:

  - The client’s tenant must allow for Entra ID (Azure AD) role assignment, either directly or via delegated admin. This is needed for RBAC configuration.

#### Local Workstation Setup

- Required Tools Installed:

  - Docker: To run EVA Chat containers locally, or for container-based test deployments.

  - Terraform: For deploying infrastructure-as-code modules to Azure.

  - Azure CLI: For logging in, running deployment scripts, and managing cloud resources.

- Permissions:

  - Rights to run scripts, deploy resources, and modify configuration within their Azure subscription.

  - Ability to install and update local tools as needed.

- Recommended Tools:

  - Visual Studio Code: For editing configuration files and reviewing logs.

  - Git: For pulling the latest sandbox kit, versioning local changes, and collaborating on configuration.

  - PowerShell (on Windows): For running provided scripts, troubleshooting, or advanced automation.

#### Access to Sandbox Kit & Documentation

- Download Package or Repository Access:

  - Clients must be able to download the latest EVA Dev Sandbox Kit (from a GitHub or Azure DevOps repo, or a distributed ZIP package).

- Review Prerequisite Checklist:

  - Before attempting deployment, clients should review a checklist of requirements (provided in the onboarding doc) to ensure all technical prerequisites are satisfied, reducing the risk of failed or partial deployments.

#### Operational Readiness

- Support Contacts & Escalation Path:

  - Clients should have a designated technical lead or primary contact who can engage with the AICOE support team for troubleshooting or questions during deployment.

  - Awareness of the escalation path for quota issues, service interruptions, or critical blockers.

- Security and Data Handling Awareness:

  - Clients must acknowledge that only non-sensitive, approved “gold” datasets (never production or personal data) should be loaded in sandboxes.

  - Awareness of all compliance requirements for handling Protected B information in the sandbox context.

Summary:
 The client must have the right Azure environment, permissions, technical tools, and operational awareness to deploy and manage their sandbox. This enables a smooth, autonomous onboarding process while ensuring security and compliance.

## Part 5 – Phase 1: Quick & Dirty Sandbox

#### Purpose

The “Quick & Dirty” sandbox path is designed to get System Integrators (SIs), pilot teams, or business owners productive as quickly as possible—without waiting for full automation, complex config, or gold-plated process. This phase is ideal for urgent onboarding, early prototyping, and hackathons where speed is more critical than perfection.

#### Steps

- Manual Infrastructure Cloning

  - Clone an existing UAT or TEST environment using an Azure Resource Manager (ARM) template, Bicep script, or infrastructure snapshot.

  - Provision only the minimum required resources: App Service, OpenAI endpoint, Cognitive Search, Storage, and RBAC roles.

- Load “Gold” Dataset

  - Upload a pre-approved, non-sensitive gold dataset (e.g., CPP-D sample, Canada Life booklets, tagged jurisprudence, or LMIA test data).

  - Datasets are ideally small, self-contained, and do not contain PHI, PII, or any real client data.

- Temporary Role Assignment

  - Create temporary Entra ID roles specific for SIs (e.g., SI_Tester, SI_Admin).

  - Assign these roles to SI accounts or test user groups, ensuring controlled access.

- Prompt Set Initialization

  - Copy an existing prompt configuration from a safe use case (such as Canada Life booklets) for immediate testing.

  - Set environment variable flags to disable editing of prompts and vector updates, ensuring configuration stability and reducing risk.

- RAG Index Pre-Build

  - Pre-build embeddings and freeze index changes to avoid accidental re-indexing by SIs.

  - Use test scripts to validate that retrieval works as expected.

- Manual File Upload & Testing

  - Use the existing EVA Admin UI, Postman, or Swagger to manually upload files, configure system prompts, or test the workflow.

  - No automated ingestion pipeline is required at this stage.

#### Controls & Guardrails

- Environment TTL:

  - Each sandbox is set to auto-expire after 30 days unless an extension is explicitly requested and approved.

  - Auto-deletion or lockout scripts can be configured to ensure compliance.

- User Limits:

  - Sandbox is limited to 10–15 test users to minimize risk and resource consumption.

- Audit & Logging Restrictions:

  - Disable export of audit or telemetry logs to protect production formats.

  - Only local, ephemeral logs are maintained for the sandbox.

- Banner and Usage Warnings:

  - Prominent visual banner (e.g., “Sandbox – No PHI. All data is test-only.”) must be displayed on all user interfaces and dashboards.

  - Alerts on any upload attempt with a large file or unknown/unsupported format.

#### Recommended Manual Practices

- Close Collaboration with SI:

  - Maintain direct communication with the SI team to answer setup questions and resolve blockers quickly.

- Check Gold Dataset Integrity:

  - Always validate that the loaded dataset matches compliance requirements and contains only test-appropriate information.

- Track Expiry & Renewal:

  - Keep a registry of sandbox deployments, users, and expiration dates.

  - Review before renewal or teardown to ensure environments are not left running indefinitely.

#### Benefits & Limitations

Benefits:

- Rapid onboarding—get teams up and running within hours or a day.

- Minimal configuration and overhead.

- Reduces SI wait time for initial experimentation.

Limitations:

- Manual process may not be repeatable or scalable for many SIs/projects.

- Less control over configuration drift and sandbox uniformity.

- Higher support overhead compared to automated/professional kit.

Summary:
 The Quick & Dirty path is your “get started fast” solution. It is not meant for production, long-term sandboxes, or advanced testing but is perfect for urgent SI onboarding and early feedback collection.

## Part 6 – Phase 2: Polished Professional Sandbox Kit

#### Purpose

The “Polished Professional” sandbox kit provides a robust, automated, and reusable solution for onboarding System Integrators (SIs), project teams, and business owners. This phase delivers the full lifecycle benefits of Infrastructure-as-Code (IaC), streamlined configuration, secure defaults, and developer self-service—making it ideal for repeatable onboarding, compliance, and long-term support.

#### Deliverables

- Infrastructure Automation:

  - Terraform templates for deploying the complete EVA Domain Assistant stack (including App Service, Cognitive Search, Storage, Key Vault, VNET, RBAC).

  - Docker-based deployment scripts for EVA Chat (OpenWeb UI), enabling easy local or cloud deployment.

- Bootstrap & Utility Scripts:

  - init.sh, deploy.ps1, check-prereqs.sh for environment checks, setup, and teardown.

- Sample Configuration Files:

  - appsettings.json, openai.env, and other parameter files tailored for sandboxes.

  - Pre-built prompt libraries and gold dataset indexes for each supported project.

- Documentation & Guides:

  - README.md with step-by-step deployment and usage instructions.

  - Troubleshooting guide, update policy, and cleanup/decommission script.

#### Client Deployment Steps

- Download the Sandbox Kit:

  - Pull from GitHub, Azure DevOps, or receive a ZIP package from AICOE.

- Edit Configuration:

  - Update environment variables in .env, variables.tf, or config files to match the client’s Azure subscription and desired settings.

- Authenticate & Set Subscription:

  - Run az login and set the correct Azure subscription context.

- Deploy Infrastructure:

  - Use provided scripts or run Terraform commands to automatically provision all required Azure resources.

  - Deploy Docker containers for EVA Chat as needed.

- Validate Deployment:

  - Open the provided web UI and confirm that both EVA Chat and EVA Domain Assistant load correctly.

  - Run sample queries to validate end-to-end workflow and role enforcement.

- Onboard Users:

  - Assign roles via Entra ID as per the RBAC template.

  - Share test instructions, API keys, and onboarding documentation with the project or SI team.

#### Supported Deployment Modes

- DEV: Full control—editable prompts, modifiable seed data for agile development.

- TEST: Controlled environment—locked prompts, RBAC enforced for functional testing.

- UAT: Persistent environment—pre-production, demos, or stakeholder signoff.

- TRAINING: Resettable configuration for user onboarding, workshops, and hands-on labs.

Each mode can be selected via deployment templates or pre-set flags in Terraform/Docker configs.

#### Enhanced Operational Features

- RBAC Template:
 Pre-defined roles (SI_Reader, SI_Annotator, SI_Admin) automatically assigned as part of the deployment.

- Audit Layer:
 Enable audit log generation, optionally with masking and synthetic session logs for traceability.

- Logging & Monitoring:
 Connect to a sandboxed instance of Azure Monitor, Grafana, or Prometheus for tracking usage, errors, and performance metrics.

- Lifecycle Automation:
 Sandbox Registry to track all active environments, users, and expiration dates.
 Automated decommission scripts with archiving and cleanup.
 Review and renewal workflow for long-term SIs.

- Metrics:
 Usage per SI, error rates, workload volume, prompt change attempts, and other sandbox analytics.

#### Benefits

- Repeatable, consistent, and compliant onboarding for any number of SIs/projects.

- Secure, auditable, and scalable—supports production-aligned policies.

- Minimal manual intervention required; easy to support and maintain.

- Enables real DevOps practices (CI/CD, versioning, and rollback).

#### Recommendation

Start with the Quick & Dirty approach for urgent or one-off needs. In parallel, invest in building and documenting this professional kit so future onboarding, scaling, and support are all streamlined and sustainable.

Summary:
 The Polished Professional Sandbox Kit is the backbone of scalable EVA ecosystem onboarding—combining automation, security, compliance, and developer experience in one repeatable package.

## Part 7 – Post-Deployment Usage

#### Access & Day-to-Day Operations

- Access Methods:

  - Users and SIs can access their sandbox instance via a local port (for EVA Chat containers) or through the Azure web URL (for EVA Domain Assistant and cloud-hosted EVA Chat).

  - All access must follow the RBAC rules set during deployment—roles control who can upload data, manage prompts, or run queries.

- Document Upload & Prompt Editing:

  - Depending on the deployment mode (DEV, TEST, etc.), users can upload test documents, inject new gold datasets, or adjust prompt templates via the provided Admin UI, command-line tools, or API endpoints.

  - Prompts and configuration are stored in .env files or securely in Azure Key Vault, depending on deployment.

- Internal Use Case Testing:

  - Teams can inject their own synthetic or approved business documents to simulate real-world scenarios.

  - Prompt templates can be iteratively refined and tested for optimal RAG, translation, summarization, or tagging performance.

- Role-Based Access Adjustments:

  - Admins may update or rotate user roles (e.g., SI_Tester, SI_Admin) as team composition changes.

  - Entra ID or Azure AD is the preferred RBAC mechanism, integrated with sandbox deployment scripts.

- Experimentation:

  - All deployments are designed for experimentation—teams are encouraged to try new prompt flows, load alternative gold datasets, and test different AI model settings.

  - Any changes to configuration or prompt libraries should be versioned and documented.

#### Optional Integration Touchpoints

- Monitoring & Telemetry:

  - Sandboxes can be connected to Azure Monitor or Log Analytics to capture usage stats, error logs, and performance telemetry. This data helps optimize prompt quality, user experience, and identify scaling needs.

- Secrets Management:

  - Azure Key Vault is recommended for secure storage of secrets, API keys, and connection strings, especially in long-running or externally-facing sandboxes.

- User Management:

  - For external SIs or rotating project teams, user onboarding and offboarding scripts or guides can automate role assignments and cleanups.

- External System Integration (Future):

  - The sandbox architecture can be extended to integrate with line-of-business systems such as Curam, Case Processing, or other GC enterprise applications using the EVA API or direct connectors.

#### Operational Recommendations

- Testing and Validation:

  - After deployment, always validate that the UI is reachable, RAG queries return accurate results, and all role restrictions are enforced as expected.

- Documentation and Knowledge Sharing:

  - Teams should maintain usage notes, troubleshooting logs, and configuration histories for each sandbox. Lessons learned from sandboxes often inform production best practices.

- Prompt/Config Promotion:

  - When a prompt template or config is deemed stable and valuable, promote it from the sandbox to shared UAT or production branches using version-controlled pull requests.

#### Summary

After deployment, the sandbox environment serves as a safe, flexible space for testing, experimentation, training, and onboarding. Teams are empowered to innovate with minimal risk, and knowledge gained in the sandbox phase can be easily transitioned to UAT or production.

## Part 8 – Support & Maintenance

#### AICOE Support Model

- Ownership:

  - The AICOE team is responsible for developing, updating, and supporting the EVA Dev Sandbox Kit, including infrastructure code, templates, scripts, and documentation.

  - Once a sandbox is deployed, the client team (program area, business owner, or SI) assumes operational ownership for their environment—including data loading, prompt management, user access, and day-to-day troubleshooting.

- Version Control:

  - The sandbox kit is maintained in a version-controlled repository (GitHub or Azure DevOps).

  - Releases are tagged (e.g., v1.0, v1.1), and all changes are logged in a CHANGELOG.md.

  - Only validated, documented updates should be merged to the main branch.

- Support Channels:

  - For installation or major troubleshooting issues, an optional helpdesk channel (Slack, Teams, or email) is provided by AICOE during onboarding and initial rollout.

  - The client team is encouraged to use self-service documentation, troubleshooting guides, and FAQs for common issues.

  - Escalation paths are defined for quota issues, critical bugs, or infrastructure problems that the client team cannot resolve.

#### Routine Maintenance & Best Practices

- Regular Updates:

  - AICOE will periodically release updates to Terraform modules, Docker scripts, prompt libraries, and documentation.

  - Clients are responsible for pulling and applying updates as needed. A schedule for recommended updates (quarterly or after a major release) can be established.

- Bug Reporting & Fixes:

  - Issues can be submitted via the repository’s issue tracker or through designated support contacts.

  - Critical bug fixes and patches will be prioritized by AICOE.

- Resource Cleanup:

  - Clients must monitor sandbox expiry dates (TTL) and perform timely resource cleanup using provided teardown scripts or ARM/Bicep automation.

  - Orphaned resources or expired sandboxes should be tagged and reviewed for deletion to control costs and prevent unnecessary cloud resource consumption.

- Audit & Log Review:

  - Clients should periodically review audit and activity logs, especially for long-lived sandboxes or high-profile projects.

  - AICOE will provide guidance on what to monitor (access events, error rates, prompt changes) and how to mask or archive logs as required.

#### Escalation Path

- Self-Help:
 Consult the provided documentation, FAQ, and troubleshooting guide.

- Helpdesk/Support Channel:
 Submit a request via Slack, Teams, or email (as defined during onboarding).

- AICOE Escalation:
 For issues that block deployment, quota problems, or critical bugs, escalate to the AICOE lead or infra support team as listed in CONTACTS.md.

- Azure/Microsoft Support:
 For quota approval delays, Azure service outages, or underlying cloud issues, coordinate with your department’s cloud support or open an Azure support ticket.

#### Client Responsibilities

- Operational Oversight:

  - Manage sandbox users, role assignments, and data loading.

  - Track environment expiry, request renewals, and ensure resource cleanup.

- Compliance & Security:

  - Ensure only approved, non-sensitive datasets are uploaded.

  - Maintain RBAC configuration and log review per organizational policies.

- Knowledge Transfer:

  - Share lessons learned, config improvements, and prompt optimizations with AICOE for continuous improvement of the sandbox kit.

Summary:
 A successful support and maintenance model depends on clear division of responsibilities, proactive communication, and a robust update and escalation process. This ensures sandboxes remain reliable, secure, and cost-effective throughout their lifecycle.

## Part 9 – Security, Guardrails & Governance

#### Data Protection and Compliance

- Protected B Only:

  - All EVA Dev Sandboxes are restricted to processing and storing data classified as Protected B or lower.

  - No personal, classified, or production datasets are allowed—only pre-approved “gold” datasets and synthetic test data may be used.

- Data Segregation:

  - Each sandbox is logically and, where possible, network-isolated from production and other environments.

  - Separate Azure Resource Groups and, if needed, separate virtual networks (VNets) are used for each sandbox deployment.

#### Configuration and Source Control

- Sensitive Configuration:

  - .env files and prompt configurations containing API keys, secrets, or sensitive connection strings must never be committed to source control.

  - Use Azure Key Vault or other secure secret stores for production or long-lived sandboxes.

- Role Templates & RBAC:

  - Built-in templates for common roles:

    - SI_Reader: Query and view only

    - SI_Annotator: Can test and annotate prompt responses

    - SI_Admin: Full admin rights within the sandbox

  - RBAC is enforced using Entra ID (Azure AD) assignments at deployment.

#### Prompt & Index Controls

- Prompt Locking & Vector Update Controls:

  - Environment variables (ENV) or deployment flags allow admins to lock prompt editing and disable vector database updates as needed—minimizing the risk of accidental changes by SIs or testers.

  - Production-aligned sandboxes must have prompt editing and index updates disabled by default.

#### Sandbox Registry and Expiry Management

- Sandbox Registry:

  - An optional registry tracks all active sandboxes, project/SI ownership, user counts, deployment date, and expiry date (TTL).

  - This registry may be maintained in a secure blob, database, or via Azure tagging.

- Auto-Decommission & Archiving:

  - Auto-expiry scripts lock or tear down sandboxes after the TTL is reached.

  - Archive essential configs, logs, and prompt templates before deletion.

  - Prevents sandboxes from running indefinitely or accumulating resource bloat.

#### Operational Safeguards

- API Keys and Authentication:

  - API keys, access tokens, and secrets are always managed through secure means (.env for short-term/testing, Key Vault for longer-lived).

  - Rotate secrets regularly, and ensure they are not exposed in logs or public repos.

- Cost Controls:

  - OpenAI quotas and request throttling are configurable to prevent runaway costs in sandbox environments.

  - Clients are encouraged to set Azure budgets and alerts on their sandbox subscriptions.

- Telemetry and Logging:

  - Audit logging is enabled per deployment mode, with masking of any potentially sensitive fields (user names, data content).

  - Logs may be exported only if specifically required for troubleshooting and must be deleted or masked after use.

#### Compliance with Departmental and GC Policies

- Policy Alignment:

  - All sandboxes must follow ESDC, AICOE, and Government of Canada (GC) policies on cloud security, data residency, privacy, and accessibility.

  - Periodic reviews and audits are recommended to ensure ongoing compliance.

- Security Awareness:

  - Teams must receive guidance on what can and cannot be done in a sandbox.

  - Usage banners, onboarding checklists, and regular reminders are used to keep compliance top-of-mind.

Summary:
 Strict security, governance, and operational guardrails ensure the EVA Dev Sandbox Kit enables rapid, flexible experimentation—without compromising on data protection, privacy, or compliance. These controls help prevent both accidental and intentional misuse of the sandbox environments.

## Part 10 – Resourcing, SOW, and Timeline

#### Scope of Work (SOW)

Objective:
 Deliver a fully packaged EVA Dev Sandbox Kit that enables external Azure subscription owners—whether they are SIs, internal teams, or pilot groups—to self-deploy both EVA Chat (OpenWeb UI) and EVA Domain Assistant (RAG/Information Assistant) environments in under an hour, with built-in security, compliance, and operational controls.

#### Workstreams

- Design and Packaging

  - Finalize reference architecture and detailed component diagrams

  - Package all code, configuration, and documentation for internal and external distribution

- Infrastructure Automation

  - Develop, test, and document Terraform modules for deploying EVA Domain Assistant stack (App Service, Cognitive Search, Storage, RBAC, etc.)

  - Build Docker scripts and Compose files for EVA Chat (OpenWeb UI)

- Configuration Templates and Sample Content

  - Prepare example prompt sets, seed datasets (“gold” data), and configuration templates for each project type

  - Version all assets for easy update and rollback

- Documentation, Usage Guides, and Onboarding Material

  - Author clear, step-by-step guides for setup, usage, troubleshooting, and best practices

  - Create onboarding checklists and decision trees for mode/role selection

- Multi-Scenario Deployment Validation

  - Test and document deployments for all supported scenarios (DEV, TEST, UAT, TRAINING)

  - Validate that RBAC, prompt editing controls, TTL, and logging work as designed

- Launch Campaign

  - Organize a launch/demo session (“Spin up your own EVA Sandbox in 1 hour”)

  - Distribute final kit, schedule onboarding workshops, and establish feedback channels

#### Planned Timeline (5 Weeks)

- Week 1:

  - Architecture finalization

  - Tool setup and environment validation

  - Confirm OpenAI/Cognitive Search quota for all participating subscriptions

- Week 2:

  - Develop Terraform modules and Docker configs

  - Early draft of documentation and onboarding materials

- Week 3:

  - Full sandbox testing and issue resolution

  - Prepare onboarding kit and troubleshooting resources

- Week 4:

  - Conduct a dry run with a pilot team or SI

  - Polish documentation, lock versions, and prepare packaging for distribution

- Week 5:

  - Official launch campaign

  - Live demo, onboarding session(s), and feedback collection

#### Milestone Deliverables

- Internal working prototype (end of Week 2)

- Validated, self-deployable sandbox package (end of Week 4)

- Launch email, repository/ZIP kit, and demo walk-through (Week 5)

#### Acceptance & Testing Criteria

- Deployment Validation:

  - EVA Chat interface loads and responds to user prompts

  - EVA Domain Assistant supports RAG queries with seeded document summaries

  - All assigned roles restrict or permit access as defined in the RBAC template

  - TTL warning/auto-expiry is triggered after the configured sandbox lifespan (e.g., 20 or 30 days)

- Documentation & Support:

  - All usage guides, onboarding checklists, and troubleshooting resources are clear, accurate, and validated by at least one non-developer

- Security & Compliance:

  - All sandboxes meet Protected B data standards and logging, RBAC, and prompt controls are fully operational

- Scalability:

  - Sandbox kit can be deployed by at least two different teams/SIs with no AICOE intervention beyond first-time onboarding

#### Integration with SOW & CDD Development

The playbook directly supports the translation of this approach into a formal Statement of Work (SOW) and Conceptual Design Document (CDD), enabling handoff to internal/external delivery partners and ensuring alignment with governance and audit requirements.

## Part 11 – Project & SI Onboarding Matrix

#### 11.1 Project & SI Sandbox Mapping Table

This table maps all major projects and System Integrators (SIs) to their required sandbox deployment modes, gold datasets, and any unique needs. The intent is to provide a single reference for pre-configured sandbox templates, ensuring rapid, repeatable onboarding.

| Project Name | Sandbox Modes | Gold Dataset(s) | SI(s) | Key Roles | Special Needs |
| --- | --- | --- | --- | --- | --- |
| Foreign Correspondence Translation Initiative (FCTI) | DEV, TEST, TRAINING | Translation test set | TBD (Language SI) | SI_Annotator, SI_Admin | Multiple LLMs, language variants |
| ERIC | DEV, TEST, UAT | ERIC knowledge base | Accenture | SI_Tester, SI_Reader | Hybrid search configuration |
| Fraud Detection (LMIA) | DEV, TEST | LMIA synthetic sample docs | RPA Vendor, Deloitte | SI_Tester | RPA pipeline integration |
| Equi’Vision | DEV, TEST | Equi’Vision sample content | Accenture, ITAO | SI_Annotator | Bilingual, accessibility test |
| CPPD | DEV, TEST, UAT | CPPD gold set | Accenture, MedSI | SI_Admin, SI_Annotator | OCR/NLP workflows, PHI/PII masking |
| Smart Tagging | DEV, TEST | Tagged corpora | ITAO | SI_Tester, SI_Annotator | A/B prompt testing |
| BDM Jurisprudence | DEV, TEST, UAT | SST legal rulings gold set | Accenture | SI_Admin, SI_Reader | Citation formatting, legal prompt tuning |
| BDM AssistMe | DEV, TEST | JSON & FAQ test sets | Deloitte, Curam Integrator | SI_Tester | Widget integration, API validation |
| BDM Knowledge Management | DEV, TEST | KB docs | TBD | SI_Annotator | KMS integration |
| BDM AI Assistant | DEV, TEST, TRAINING | Internal documentation | Accenture | SI_Annotator, SI_Admin | Scaling/load test, bulk data |

Note: Expand or update this table as new projects or SIs are onboarded, or as gold datasets evolve.

#### 11.2 SI Engagement Process / Flow

A standardized process ensures secure, consistent, and efficient SI onboarding and sandbox provisioning for each project.

1. SI Intake

- SI or project team submits a sandbox onboarding request via NSD ticket, intake form, or direct engagement with AICOE.

- Request includes: target project, required sandbox mode, gold dataset, and key user roles.

2. Role Assignment

- AICOE (or delegated admin) assigns required Entra ID (Azure AD) roles per sandbox:

  - SI_Admin (full sandbox admin), SI_Tester (test/validate), SI_Annotator (prompt testing), SI_Reader (read-only), etc.

3. Sandbox Provisioning

- The chosen deployment mode (DEV, TEST, UAT, TRAINING) and gold dataset are applied using either manual or automated provisioning scripts (per the Quick & Dirty or Polished Kit path).

- Configuration templates and RBAC policies are applied.

4. Usage Tracking & TTL

- All sandboxes and SI/project assignments are logged in a sandbox registry (spreadsheet, database, or automated system), including:

  - SI/project name, owner, gold dataset, deployment mode, expiry date, user list.

5. Support Handoff

- SI receives onboarding package (documentation, troubleshooting guide, escalation path, and support contacts).

- Initial walk-through/demo provided on request.

6. Review & Renewal

- Before sandbox expiry, SIs can request extension or renewal.

- Upon expiry, environment is auto-decommissioned or archived as per retention policies.

Summary:
 This onboarding matrix and engagement flow allow AICOE and Infra teams to offer a consistent, scalable, and secure sandbox onboarding experience for all SIs and projects—minimizing manual effort while maximizing compliance and efficiency.

## Part 12 – Reference Architecture Diagrams

#### 12.1 EVA Sandbox Component Architecture (Text Description)

A. EVA Chat (OpenWeb UI) Sandbox

sql

CopyEdit

+-----------------------------+
|     User Browser            |
|  (Local or Azure VM)        |
+-------------+---------------+
              |
        HTTPS/WebSocket
              |
+-------------v---------------+
|     EVA Chat (OpenWeb UI)   |
| (Docker container or App)   |
+-------------+---------------+
              |
     REST API (local or Azure OpenAI endpoint)
              |
+-------------v---------------+
|     Azure OpenAI Service    |
|    (GPT-4, GPT-3.5, etc.)   |
+-----------------------------+

- Notes: For local rapid prototyping, Docker container may use Ollama or another supported LLM. In Azure deployment, traffic is routed via private endpoints.

B. EVA Domain Assistant (RAG) Sandbox

pgsql

CopyEdit

+-------------------------------+
|      User Browser             |
|   (Desktop or Cloud Web App)  |
+---------------+---------------+
                |
          HTTPS/WebSocket
                |
+---------------v---------------+
|  EVA Domain Assistant Frontend |
|    (Azure App Service)         |
+---------------+---------------+
                |
     REST API (internal/private)
                |
    +-----------+-----------+
    |                       |
+---v---+             +-----v-----+
|Azure  |             |Azure      |
|OpenAI |             |Cognitive  |
|(LLM)  |             |Search     |
+---+---+             +-----+-----+
    |                       |
    +-----------+-----------+
                |
        Data Flow: index, query, results
                |
+---------------v---------------+
|     Azure Blob Storage        |
| (Seed/test data, gold sets)   |
+-------------------------------+

#### 12.2 Network Topology

- Resource Groups: Each sandbox is deployed into a dedicated Azure Resource Group, with strict separation from production.

- VNET Integration (Recommended): Sandboxes may use Azure Virtual Networks (VNETs) to isolate traffic, restrict access, and enable private endpoints for OpenAI, Cognitive Search, and Storage.

- Private Endpoints: Azure OpenAI, Blob Storage, and Cognitive Search are accessed via private endpoints, preventing public internet exposure.

- Entra ID (Azure AD) RBAC: All user authentication and role enforcement is managed via Entra ID (formerly Azure AD), with least-privilege assignment.

- Key Vault (Optional): Used for storing secrets, API keys, and connection strings securely—recommended for long-running or multi-user sandboxes.

#### 12.3 Security and Compliance Callouts

- Data never leaves the Canadian Azure region.

- Audit logging is enabled per sandbox with masked fields.

- All user actions pass through RBAC checks before accessing APIs or uploading data.

- All endpoints are protected by HTTPS/TLS 1.3.

#### 12.4 Reference Architecture Diagram Usage

- These architecture diagrams serve as the baseline for SOW, onboarding presentations, and audit packages.

- If you require visual diagrams for Word, PowerPoint, or Confluence, I can generate them as PNG/SVG or mermaid code for integration.

## Part 13 – Automated Test Checklist & Scripts

#### 13.1 Automated Sandbox Validation Checklist

Before a sandbox is handed off to a System Integrator (SI) or project team, the following automated (or semi-automated) validation steps should be run to ensure the deployment is secure, functional, and ready for use:

A. EVA Chat (OpenWeb UI) Checklist

- UI Load Test: EVA Chat interface loads in browser (local or Azure WebApp) and login screen appears.

- Prompt Response: Send a basic prompt (e.g., “Summarize document X”) and verify a valid response is generated.

- RBAC Enforcement: Attempt a restricted action (e.g., upload or prompt edit) with a user lacking permission—action must be blocked.

- API Connectivity: Confirm REST API connection to Azure OpenAI endpoint is working (no auth or quota errors).

- Logging: Activity logs are generated and stored per sandbox logging policy.

B. EVA Domain Assistant (RAG) Checklist

- UI Load Test: Domain Assistant frontend loads and is accessible by authorized users.

- RAG Query Test: Issue a semantic or keyword query and confirm retrieval of relevant seeded document(s) from the gold dataset.

- Role Enforcement: SI_Tester or SI_Reader roles cannot upload data or edit prompts if restricted.

- Index Integrity: RAG/vector search index returns expected results; no broken links or missing documents.

- Audit Log Generation: Actions (query, upload, prompt edit) are logged with user, timestamp, and action type.

C. Sandbox Controls

- TTL Banner/Expiry Warning: Sandbox UI displays warning when approaching expiration (e.g., “Sandbox expires in 3 days”).

- Sandbox Deletion Test: Teardown/cleanup script successfully decommissions all resources, cleans up roles, and archives required logs.

- Quota Check: OpenAI and Cognitive Search quotas are monitored and alert if thresholds are exceeded.

- Security Test: Verify no public endpoints, Key Vault secrets not exposed, and .env files are not publicly accessible.

#### 13.2 Example Validation Scripts

Below are sample shell script fragments for common checks. Scripts can be extended in Bash, PowerShell, or Python as needed.

bash

CopyEdit

# 1. Validate EVA Chat UI is up
curl -f https://<sandbox-domain>/healthz || echo "EVA Chat UI is not reachable"

# 2. Test RAG Query
curl -X POST https://<sandbox-domain>/api/query \
  -H "Authorization: Bearer <test-token>" \
  -d '{"query":"What are the eligibility rules for CPPD?"}'

# 3. Check RBAC enforcement (should fail for SI_Reader)
curl -X POST https://<sandbox-domain>/api/upload \
  -H "Authorization: Bearer <si-reader-token>" \
  -F "file=@test.pdf" \
  || echo "Upload correctly denied for SI_Reader"

# 4. TTL/expiry banner test (simulate expiry)
if [ $(date +%s) -gt $SANDBOX_EXPIRY ]; then
  echo "Sandbox expired. Banner should be active."
fi

# 5. Clean up sandbox resources
bash teardown.sh  # or use Terraform destroy, as appropriate

#### 13.3 Best Practices for Automated Validation

- Integrate validation steps into CI/CD pipelines where possible (GitHub Actions, Azure DevOps).

- Automate not just deployment but post-deployment checks and sandbox teardown.

- Document test outcomes for every environment provisioned, storing in a centralized location for audit and troubleshooting.

- Use synthetic test tokens, users, and files to avoid exposure of real credentials or data during testing.

Summary:
 Automated validation is essential to ensure every sandbox is secure, functional, and ready for SI or project team use—minimizing manual checks and reducing onboarding friction.

## Part 14 – Expanded Troubleshooting Guide

#### Common Issues & Solutions

1. Azure OpenAI Quota Not Available

- Symptoms: Deployment or prompt calls fail with quota or “service unavailable” errors.

- Fix: Check quota status in Azure portal under the relevant subscription. File a quota increase request with Microsoft if needed (expect delays of several business days).

- Tip: Pre-approve quotas for OpenAI models (e.g., GPT-4, GPT-3.5) before sandbox provisioning.

2. RBAC Role Assignment Delays

- Symptoms: New users/roles can’t access resources or encounter “permission denied” errors after initial assignment.

- Fix: Role propagation in Azure AD (Entra ID) can take 5–15 minutes. Wait, then re-test. If delays persist, force re-sync or check for assignment errors.

- Tip: Assign roles in advance of go-live and use test accounts to validate RBAC.

3. Network/Firewall Issues

- Symptoms: UI, APIs, or storage endpoints are unreachable; requests time out.

- Fix: Verify VNET and subnet configuration, ensure all relevant services (OpenAI, Cognitive Search, Storage) use private endpoints and proper Network Security Group (NSG) rules.

- Tip: Use Azure’s Network Watcher and “Diagnose and solve problems” tools to identify connectivity issues.

4. Prompt or Index Not Loading

- Symptoms: No results returned for queries; indexer jobs fail.

- Fix: Confirm gold dataset was uploaded and indexed. Check that the ingestion pipeline or upload process completed successfully. Inspect logs for ingestion or parsing errors.

- Tip: Use small, validated test datasets and monitor indexing completion before enabling full user access.

5. Audit/Log Export Issues

- Symptoms: Sandbox logs missing, inaccessible, or include sensitive data.

- Fix: Ensure logging is enabled and directed to the correct storage location (sandboxed Log Analytics workspace or secure blob). For sandboxes, disable audit export unless required; for production/UAT, mask sensitive fields.

- Tip: Periodically review log retention and masking settings as part of sandbox maintenance.

6. Sandbox Teardown Fails/Incompleteness

- Symptoms: Resources remain after teardown, or errors occur during cleanup.

- Fix: Use tagged resource cleanup scripts and validate that all resources (App Service, Storage, OpenAI, Search, RBAC) are included in destroy scripts. Manually delete any orphaned resources as a last resort.

- Tip: Tag all sandbox resources with a unique identifier or “sandbox” tag on creation for easy search and bulk deletion.

#### Additional Troubleshooting Tips

- Quota/Resource Exhaustion:
 Use Azure Cost Management to monitor and alert on high spend or quota exhaustion for sandboxes.

- RBAC Test Cases:
 Always maintain at least one “canary” account for RBAC testing before user onboarding.

- UI/UX Errors:
 Clear browser cache or try incognito mode if the web UI fails to load or behaves unexpectedly.

- Version Skew:
 Ensure all clients, scripts, and infrastructure components are running the intended, tagged version to prevent incompatibility.

#### Escalation Paths

- Self-Help:
 Use provided documentation and FAQ for first-level troubleshooting.

- Helpdesk/Support Channel:
 Reach out to AICOE support via the established channel (Slack, Teams, or email).

- AICOE Lead/Infra Escalation:
 For unresolved or critical blockers, escalate to the AICOE team lead or designated infra SME.

- Azure/Microsoft Support:
 For persistent Azure service outages, quota delays, or critical cloud-level issues, file a support ticket with Microsoft or engage departmental cloud support.

#### Documentation References

- README.md for installation/usage steps and common issues.

- troubleshooting.md in the sandbox kit repository for detailed error messages, fixes, and escalation info.

- CHANGELOG.md for version-related issues or recent bug fixes.

Summary:
 A robust troubleshooting approach ensures issues are identified and resolved quickly, minimizing downtime and support burden—while clear escalation paths provide confidence for all users and SIs.

## Part 15 – Onboarding Flow Diagrams

#### 15.1 SI Sandbox Onboarding Flow (Step-by-Step)

This onboarding flow applies whether you use the “Quick & Dirty” manual path or the “Polished Professional Kit.” It ensures every System Integrator (SI), project team, or client receives a consistent, secure, and auditable sandbox setup.

1. Request Initiation

- The SI, project team, or business owner submits a sandbox onboarding request via NSD ticket, AICOE intake form, or direct email to the support contact.

- The request includes:

  - Target project name

  - Desired sandbox mode (DEV, TEST, UAT, TRAINING)

  - Required gold dataset(s)

  - List of users/roles (e.g., SI_Admin, SI_Tester, SI_Annotator)

  - Planned start and end dates (TTL)

2. Approval & Quota Validation

- AICOE (or Infra lead) reviews the request to:

  - Confirm project eligibility and intended usage

  - Validate Azure OpenAI and Cognitive Search quotas for the target subscription

  - Ensure the gold dataset meets compliance requirements (non-sensitive, approved)

3. Provisioning & Deployment

- Sandbox is provisioned using either:

  - Manual cloning/scripts (for Quick & Dirty)

  - Automated Terraform/Docker scripts (for Polished Kit)

- Gold dataset is loaded, prompt templates applied, and RBAC roles are assigned per the request.

4. Notification & Onboarding Package

- SI/project team receives:

  - Sandbox access credentials (URL, API keys, login info)

  - Usage guidelines, security/compliance reminders

  - Troubleshooting guide and escalation contacts

  - Expiry date (TTL) and renewal process instructions

5. Acceptance & Validation

- SI/project team runs initial tests:

  - Confirm UI loads, queries work, and RBAC is enforced

  - Validate prompt workflows and gold dataset indexing

- AICOE or support team is available for immediate troubleshooting during this window.

6. Ongoing Use & Monitoring

- SI/project team uses the sandbox for dev/testing/UAT as needed.

- Usage metrics and error rates are monitored by AICOE for quality and audit.

- Any issues are reported through the designated support channel.

7. Expiry, Renewal, or Teardown

- As TTL approaches, SI/project is notified of impending expiry.

- SI can:

  - Request extension/renewal (triggers quota and security re-check)

  - Confirm readiness for sandbox teardown (initiates cleanup/archive script)

- After teardown, essential configs/logs are archived per policy.

#### 15.2 Visual Flow (Text Representation)

swift

CopyEdit

Request ➔ Approval/Quota Check ➔ Provision/Deploy ➔ Notification/Docs ➔ Acceptance/Test ➔ Use/Monitor ➔ Expiry/Teardown

If you want this as a process flow diagram for Word, PowerPoint, or Confluence, I can provide it in mermaid or as a formatted image.

Summary:
 A structured onboarding flow ensures every sandbox is provisioned, validated, and decommissioned securely and efficiently—with all SIs and project teams receiving consistent support and documentation.

## Part 16 – Repository Structure & Versioning

#### 16.1 Recommended Repository Layout

Organize all assets for the EVA Dev Sandbox Kit in a structured repository to support collaboration, traceability, and automated deployments. Below is a best-practice directory structure:

bash

CopyEdit

/sandbox-kit/
  /terraform/               # Infrastructure-as-Code (main.tf, variables.tf, modules, backend config)
  /docker/                  # Docker Compose files and scripts for EVA Chat and related services
  /scripts/                 # Bootstrap, deploy, teardown, and validation scripts (init.sh, deploy.ps1, teardown.sh, validate.sh)
  /config/                  # App config files, prompt sets, .env templates, role configs
  /docs/                    # Main README.md, onboarding guides, troubleshooting, FAQ
  /examples/                # Sample queries, seed datasets, annotated role configurations
  /test/                    # Automated validation scripts, CI/CD pipeline configs, test cases
  CHANGELOG.md              # Change log for releases and updates
  VERSION                   # Current version number
  LICENSE                   # Open source/commercial license info
  CONTACTS.md               # Support and contact info for AICOE, infra, and SI engagement

#### 16.2 Versioning Strategy

- Semantic Versioning:
 Adopt Semantic Versioning—major.minor.patch (e.g., v1.0.0, v1.1.0, v2.0.0).

  - Major: Breaking changes or architectural overhauls.

  - Minor: New features, roles, datasets, or deployment scenarios.

  - Patch: Bug fixes, documentation updates, or minor improvements.

- Release Tags:
 Each production-ready release is tagged in the version control system (e.g., v1.0.0), allowing users to pull stable versions or roll back as needed.

- Change Log Maintenance:
 All significant updates, fixes, and feature additions are recorded in CHANGELOG.md, including impact notes for users.

- Branching Model:
 Use a main branch for stable releases and feature/bug branches for ongoing development. Pull requests must be reviewed and tested before merging into main.

#### 16.3 Supporting Documentation

- README.md:
 Clear setup, usage, and contribution instructions.

- troubleshooting.md:
 Troubleshooting and common issues reference.

- FAQ.md:
 Frequently asked questions for self-serve support.

- Onboarding Guide:
 Walk-through for first-time users and SIs, linking to sample deployment scenarios and test cases.

#### 16.4 Contact and Support Info

- CONTACTS.md:
 Maintains up-to-date support channels, including primary and backup AICOE contacts, infra SMEs, and SI points of contact.

#### 16.5 Best Practices

- Access Control:
 Only trusted AICOE or infra team members can commit to the main branch. SIs and external partners contribute via pull request or issue ticket.

- Secrets Management:
 No secrets, API keys, or sensitive files are ever checked in. Use .env.example templates and reference Azure Key Vault for real deployments.

- Test Automation:
 All infrastructure and code changes are validated with automated tests/scripts before release.

- Documentation as Code:
 Keep all deployment, usage, and troubleshooting documentation in the repository for single-source-of-truth reference.

Summary:
 A disciplined repository structure and versioning approach ensure the EVA Dev Sandbox Kit remains easy to maintain, scalable, and trustworthy for all future projects, SIs, and team members.

## Part 17 – Audit Logging and Compliance

#### 17.1 Audit Logging Standards

- Purpose:
 To ensure all activity within each EVA Dev Sandbox is traceable, secure, and compliant with ESDC, AICOE, and Government of Canada policies for Protected B data and operational oversight.

- Scope:
 Audit logging applies to all sandboxed EVA Chat and EVA Domain Assistant environments—covering user activity, admin actions, API calls, and system events.

#### 17.2 Audit Log Content & Fields

- Minimum Fields to Log:

  - Timestamp (UTC)

  - User ID (masked or pseudonymized in sandboxes)

  - Action performed (e.g., “query”, “upload”, “edit prompt”, “change role”)

  - Resource or dataset referenced

  - Success/Failure status and error codes

  - Sandbox instance ID and environment (DEV/TEST/UAT)

  - IP address (optional, can be masked or truncated for privacy)

- Masked Fields:
 Document content, raw user input, and any PII/PHI are never logged in detail; only metadata or hashed references are retained.

#### 17.3 Log Retention & Storage

- Sandbox/DEV:
 Retain logs for a minimum of 30 days, or until sandbox is deleted/teardown is completed.

- UAT/Pre-Production:
 Retain logs for at least 90 days to support audit trails, troubleshooting, and regression testing.

- Production (Reference Only):
 In full production, logs must align with ESDC’s enterprise retention and privacy policy.

- Storage:
 Logs are written to:

  - Azure Log Analytics Workspace (preferred for large/long-lived sandboxes)

  - Secure Azure Blob Storage with access controls

  - Local ephemeral storage for short-term sandboxes (must be securely deleted upon teardown)

#### 17.4 Log Access and Export

- Role-Based Access:
 Only users with appropriate RBAC (e.g., SI_Admin, AICOE support) can access or export audit logs.

- Export Controls:
 Exporting logs outside of the sandbox requires explicit approval and should always be masked/anonymized.

- Log Deletion:
 Upon sandbox expiry or teardown, all logs must be securely deleted or archived per policy—ensuring no lingering data exposure.

#### 17.5 Compliance Practices

- Regular Audit Review:
 Clients and AICOE should review logs periodically for unauthorized access, repeated failures, or unusual patterns.

- Policy Alignment:
 Audit logging must comply with all departmental, GC, and legal requirements for privacy, security, and Protected B operations.

- Privacy by Design:
 Log structures and storage mechanisms are designed to minimize risk and uphold privacy, following best practices from TBS and ESDC security guidelines.

#### 17.6 Best Practices

- No real user names or PII in logs:
 Use pseudonyms or hashes for user IDs in test and sandbox environments.

- Automated Log Rotation and Cleanup:
 Implement automated scripts to rotate, archive, and securely delete logs as part of sandbox lifecycle management.

- Alerting:
 Configure alerts for critical events (e.g., failed logins, unauthorized actions) for rapid response.

Summary:
 Robust, privacy-respecting audit logging is essential to the trustworthiness and security of every EVA Dev Sandbox. The controls outlined here support compliance, troubleshooting, and operational transparency—while safeguarding sensitive information at all times.

## Part 18 – Metrics Dashboard Examples

#### 18.1 Purpose of Metrics Dashboards

Metrics dashboards enable AICOE, Infra, and client teams to monitor sandbox health, usage, security, and operational efficiency at a glance. Dashboards provide the data-driven insights needed to optimize onboarding, support, and resource management.

#### 18.2 Key Metrics to Track

A. Environment/Sandbox Utilization

- Active Sandboxes:
 Count of currently active sandboxes, by project, SI, environment (DEV/TEST/UAT/TRAINING), and status (active, expired, pending renewal).

- New vs. Archived:
 Number of new sandboxes provisioned and old ones decommissioned in a given time period.

B. User & Team Activity

- User Logins:
 Number of unique users accessing sandboxes by project/SI and over time.

- Query Volumes:
 Number of queries submitted per sandbox, by user and by role (SI_Admin, SI_Tester, SI_Annotator, SI_Reader).

- Prompt Changes:
 Count and frequency of prompt edits or template changes.

- Upload Events:
 Number and size of document/data uploads.

C. Error & Security Monitoring

- Error Rates:
 Failed queries, denied uploads, RBAC access denials, and system errors per environment and project.

- Quota/Resource Alerts:
 Number of quota warnings or exceeded limits (OpenAI, Storage, Cognitive Search).

- Suspicious Activity:
 Alerts on repeated failed logins, unusual data access patterns, or attempt to bypass RBAC.

D. Experimentation and A/B Testing

- Prompt Experiments:
 Number and outcome of prompt A/B tests per project or SI (success rates, feedback metrics).

- Model Switching:
 Tracking of LLM/model selection and usage over time for projects that require multilingual or multi-model support.

E. Expiry, Cleanup, and Renewal

- Time-to-Live (TTL):
 Days/hours remaining before sandbox expiry, plus notifications of pending expiry/renewal.

- Pending Cleanups:
 List of sandboxes scheduled for teardown or awaiting manual review.

#### 18.3 Example Dashboard Layouts

1. Operations Overview

- Pie chart: Active sandboxes by project/SI

- Line graph: Sandbox count (provisioned, expired) over time

- Table: Sandbox status (owner, expiry, user count)

2. Usage Analytics

- Bar graph: Queries run per sandbox/project

- Heatmap: User activity by hour/day

- Table: Prompt edits and document uploads per SI/team

3. Error & Security

- Line chart: Error rates over time

- List: Top 10 recent security alerts or RBAC denials

- Gauge: Quota consumption (OpenAI, Storage)

4. Experimentation

- Table: Ongoing A/B tests, outcome summaries

- Chart: Model selection trends

5. Expiry Management

- Table: Sandboxes expiring in next 7 days

- Notification list: Pending cleanup actions

#### 18.4 Implementation Guidance

- Tools:
 Dashboards can be set up using Azure Monitor, Log Analytics, PowerBI, or Grafana. Data sources include Azure Activity Logs, Log Analytics workspaces, sandbox registry, and usage telemetry.

- Access:
 Dashboards should be RBAC-protected; only authorized AICOE/Infra/support personnel can view or modify sensitive metrics.

- Alerting:
 Configure real-time alerts for critical events (quota exceeded, repeated errors, upcoming expiry).

Summary:
 Metrics dashboards provide real-time operational visibility, enabling proactive support, rapid troubleshooting, and continuous improvement of the EVA Dev Sandbox ecosystem. Well-designed dashboards empower teams to scale safely, efficiently, and with confidence.

## Appendix – From Internal Playbook to Final SOW & CDD

This section outlines the structured process for evolving this playbook into a fully executable Statement of Work (SOW) and Conceptual Design Document (CDD). It supports delivery by either internal teams (AICOE, Infra, RPA) or external consulting partners.

#### 1. Lock the Vision and Use Cases (Discovery Phase)

- Clarify the primary intent:
 Onboarding SIs, supporting internal innovation, or delivering training environments.

- Define key personas and users:
 AICOE staff, RPA Infra, business owners, and external delivery partners.

- Document expected outcomes:
 Examples:

  - Sandbox deployable in under 1 hour

  - Protected B compliance/readiness

  - Fully reusable templates and rapid onboarding

Deliverable:
 ✔️ Vision Statement
 ✔️ High-Level Use Case Summary

#### 2. Translate the Playbook into a Structured SOW (Scope Definition Phase)

- Define the scope clearly:

  - Packaged infrastructure templates

  - Scripted/automated deployment

  - Preconfigured gold/test data

- Specify exclusions:

  - Production hosting

  - Live production datasets

  - Custom LLM model training

- Include acceptance criteria and milestone checkpoints

Deliverable:
 ✔️ Formal SOW including:

- Objectives and scope

- Deliverables and formats

- Milestones and timelines

- Success metrics and exclusions

#### 3. Develop the Conceptual Design Document (CDD)

- Describe sandbox architecture:
 Azure OpenAI, Cognitive Search, App Services, Storage, RBAC, Key Vault, and optional VNETs.

- Include diagrams and infrastructure layouts:
 Visualize core components and network/data flows.

- Address security, lifecycle management, logging, and compliance controls:
 Data protection, RBAC, logging, TTL/expiry, and audit trails.

Deliverable:
 ✔️ Conceptual Design Document including:

- System Overview

- Infra and Access Model

- Security Posture and Lifecycle

- Integration and Config Patterns

#### 4. Conduct Internal Review and Validation

- Share the SOW and CDD with AICOE, Infra, RPA, and IT Security for feedback.

- Run a dry-run deployment from start to finish using the packaged kit.

- Adjust based on real-world testing, lessons learned, and peer review.

Deliverable:
 ✔️ Internally approved SOW + CDD
 ✔️ Sandbox validation report

#### 5. Package for Execution (Internal or External Teams)

- Bundle all deployment assets and documentation:
 Automation scripts, IaC modules, sample prompts/data, onboarding docs.

- Provide an onboarding checklist, support channels, and escalation path.

- Ensure version control and distribution readiness.
 Tag all releases, maintain changelogs, document responsibilities.

Deliverable:
 ✔️ Execution-Ready Package:

- Final SOW and CDD

- Deployment automation (Terraform, Docker, scripts)

- Sample prompts, seed data, RBAC templates

- Readme, usage guide, and troubleshooting checklist

#### ✅ Versioning & Change Management

- Source of truth maintained in [GitHub / Azure DevOps] under version-controlled branches

- Releases will follow semantic versioning: v1.0, v1.1, v2.0, etc.

- All changes (scripts, prompts, architecture) documented in changelogs

- Responsibility for updates and communications cycles defined by AICOE

- Repository structure and ownership contacts to be clearly listed in onboarding documentation

Once packaged, this sandbox solution becomes a scalable offering that can be deployed consistently by internal development teams or external consulting partners — enabling EVA Chat and Domain Assistant deployments to move from idea to reality in hours instead of weeks.

## Appendix – Known Risks & Common Issues

This appendix outlines the primary risks and common technical/policy issues encountered during sandbox deployment and operation. Addressing these risks proactively is key to minimizing delays and support overhead.

#### Key Risks

- Azure OpenAI Quota Requests:

  - Requests for increased Azure OpenAI quota may be delayed or denied if not pre-approved by Microsoft.

  - Mitigation: Always request quota increases well in advance and confirm before committing to large-scale onboarding or SI demos.

- Incomplete Resource Cleanup (TTL/Teardown):

  - Sandbox TTL expiry or manual teardown may fail to delete all resources, leaving orphaned storage, compute, or networking artifacts.

  - Mitigation: Apply unique tags to all sandbox resources at creation; use automated tag-based cleanup scripts; periodically audit for orphans.

- RBAC Propagation Delays:

  - RBAC role assignments can take several minutes to propagate in new tenants or unfamiliar directories, leading to confusing access errors for new users.

  - Mitigation: Assign roles ahead of go-live and include a buffer period before onboarding SIs or end users.

- SI Overwrites of Shared Environments:

  - System Integrator teams may inadvertently overwrite, re-index, or disrupt shared test environments if not provided explicit sandbox usage guidance.

  - Mitigation: Provision dedicated sandboxes per SI or project whenever possible. Always provide onboarding checklists and usage “do’s and don’ts” with the kit.

#### Common Issues

- Network/Firewall Misconfiguration:

  - Endpoints for OpenAI, Cognitive Search, or Blob Storage may be unreachable due to missing or incorrect VNET, NSG, or private endpoint settings.

- Role Assignment Errors:

  - Users do not have expected access due to misapplied or missing RBAC roles.

- Quota Exhaustion:

  - Sandbox deployments or usage spikes may hit subscription limits for OpenAI tokens, storage, or search capacity.

- Logging and Audit Issues:

  - Missing, incomplete, or unmasked logs can impede troubleshooting or violate compliance rules.

- Version Drift:

  - Mismatched versions of scripts, configs, or Docker images can cause unexpected errors or failed deployments.

#### Recommendations

- Checklist Before Deployment:
 Use a standard pre-deployment checklist (quota, permissions, tags, configs).

- Expanded Troubleshooting Guide:
 Maintain and update a troubleshooting guide (see Part 14) with the most recent issues and solutions.

- Issue Tracker Template:
 Track all sandbox issues using a simple template (e.g., Issue, Date, Owner, Status, Resolution) in your repository or project management tool.

🔶 To be added: Expanded troubleshooting guide and standardized issue tracker template (maintain in /docs or project management system).

Summary:
 Understanding and planning for these risks ensures a smoother, more predictable onboarding and operational experience for all sandbox users, SIs, and project teams.