EVA Agentic: from insight to multi-agent intelligence

What is Azure AI Foundry Agent Service? - Azure AI Foundry | Microsoft Learn

July 3rd, 2025

EVA Agentic represents the next evolutionary step in ESDC’s AI journey — introducing foundational Agentic AI capabilities within EVA Domain Assistant. Starting with Jurisprudence, EVA shifts from simple retrieval workflows to structured, multi-step reasoning powered by modular, Azure-compatible agents.

This expansion aligns with Microsoft’s Azure AI Foundry Agent Service model and enables a scalable path from task automation to intelligent orchestration across ESDC domains.

🧭 Key Highlights:

- EVA Agentic Phase 1 (2025–2026) introduces basic agents for intent routing, tool invocation, short-term memory, and explainable output — aligned with Azure’s entry-level agentic capabilities.

- The Jurisprudence MVP deploys these safely within Protected B boundaries, enabling legal analysts to retrieve, summarize, and compare decisions with transparent rationale and minimal risk.

- Agents are deployed as part of a shared layer within the EVA Foundation, allowing reuse across other domains like EI (ABRG), CPP-D, and Knowledge Management.

- EVA Agentic Phase 2–3 (2026–2028) scales to include planner agents, domain-specific orchestration (e.g., rule generation from legislation), and coordinated multi-agent teams for delivery lifecycle support.

- All agent workflows are designed with auditability, modularity, and reuse in mind — aligning with Responsible AI, digital service modernization, and BDM’s enterprise transformation goals.

This evolution of EVA into an Agentic platform ensures that ESDC can deliver intelligent services faster, safer, and more consistently — meeting today’s legal research needs while laying the groundwork for tomorrow’s intelligent automation.

EVA Domain Assistant - Basic Agentic AI Capabilities

Phase 1 – Jurisprudence-Ready

These are minimal, safe-to-implement, Azure-compatible agentic patterns that add value without over scoping.

| Capability | Description | Microsoft Model Alignment | EVA DA Implementation |
| --- | --- | --- | --- |
| Intent Routing / Task Selection | Classify user query to route to the right tool/task (e.g., retrieve, summarize) | “Intent handling” with routing agent | Rule-based or embedding classifier in Orchestrator |
| Tool Invocation Planning | Pre-defined step selection (e.g., search → summarize) | Static tool chain | Lightweight logic controller, no dynamic planning |
| Tool-Callable Functions | Ability to call search, summarizer, comparator independently | Function-calling agents | Internal API calls to DA modules |
| Intermediate Memory (short-term) | Passing structured context between subtasks | Working memory in prompt chain | JSON state object passed between steps |
| Structured Output / Thought Process Logging | Outputs structured steps or rationale (“I searched these docs, then summarized this one…”) | Simple chain-of-thought logging | System prompt templates + response metadata |

These 5 items are considered “basic agentic” per Microsoft.

🛠 How EVA DA Can Implement Basic Agentic Capabilities Today (Tech View)

| Layer | How It's Done in EVA DA |
| --- | --- |
| Tool Registry | Register search(), summarize(), compare() as callable modules (FastAPI endpoints or Python service layer) |
| Task Router | Rule-based controller (or intent classifier) routes query to correct tool |
| State Memory (short-term) | Context object (JSON or DB) passed between tool calls |
| Step Execution | Run tool → get output → use in next step (e.g., top doc → summarize) |
| UI Transparency | Display step-by-step rationale: “Searched 3 docs. Summarized most relevant one.” |

This aligns with Azure’s best practices while staying inside Protected B and EVA’s architectural boundaries.

To evolve the basic Agentic AI capabilities introduced in Jurisprudence into the more advanced Agentic aspirations of BDM EI, you can follow a structured maturity path grounded in Microsoft’s Azure AI Foundry Agentic Framework.

Here’s how you can do it — clearly, incrementally, and strategically:

Evolution Path: From Jurisprudence → EI-on-BDM Agentic AI

| Phase | Domain | Agentic Capability | Outcome | AI Foundry Alignment |
| --- | --- | --- | --- | --- |
| Phase 1 | Jurisprudence | Basic agent orchestration (search + summarize + compare) | Legal analysts get faster insights; features are modular and reusable | Intent handling, tool invocation, short-term memory |
| Phase 2 | Jurisprudence | Task chaining + lightweight state memory | Use prior answers to refine search or compare multiple rulings | Prompt chaining, working memory |
| Phase 3 | EI on BDM | Dynamic task planning (e.g., interpret Acts → write CER code) | ABRG generates and validates Curam rules using pseudo logic and legal context | Planner agents, multistep workflows |
| Phase 4 | EI on BDM | Multi-agent coordination (e.g., BA assistant + Curam assistant + test agent) | Teams of agents support entire delivery lifecycle | Multi-agent system, role-based planning |
| Phase 5 | EI & CPP | Domain-specialized agents with learning and feedback loops | Agents personalize outputs and improve over time (e.g., CER quality, error detection) | Agent memory, optimization, feedback training |

But to realize the full benefits of Agentic AI, especially the advanced features needed for BDM EI projects, you’ll need strong developers and AI engineers who can work beyond just prompt engineering or Azure configuration.

✅ Phase 1 (Jurisprudence MVP)

Skills needed: Intermediate

- Wrap tools (search, summarize) as callable modules → basic Python / FastAPI / TypeScript

- Build a rule-based orchestrator or simple embedding-based router

- Chain prompts and store short-term state → JSON handling, no deep AI skill

🟢 This can be done by good full-stack developers, with some LLM familiarity.

🟡 Phase 2–3 (EI, ABRG, Planner Agent)

Skills needed: Advanced

- Implement Planner agents that dynamically invoke tools → requires:

  - Function calling with OpenAI

  - Agent loop logic

  - Error handling

- Create agents like PolicyInterpreterAgent, ValidatorAgent, TestScriptAgent

  - Often involves structured generation, parsing, and post-processing

  - May include XML, CER pseudo-code, or integration with Curam logic

🧠 Requires AI application developers comfortable with:

- OpenAI APIs

- Azure AI Foundry integration

- Complex orchestration workflows

- Possibly some DevOps or API security

🔴 Phase 4–5 (Multi-Agent, Retry, Memory)

Skills needed: Expert

- Multi-agent delegation, coordination, role-based agent schema

- Long-term memory store (e.g., Cosmos DB integration, embeddings, session tracking)

- Feedback loops, optimization logic (e.g., "if CER rejected, retry another formulation")

- Reusability across domains (governance, configuration, plug-and-play)

🔧 Needs:

- System-level design

- AI/ML engineers or architects

- Deep Microsoft stack expertise (Foundry, Azure Cognitive Search, OpenAI, CosmosDB)

🧭 Bottom Line

| Platform | Prompt Engineers | Full-Stack Devs | AI Devs | AI Architects |
| --- | --- | --- | --- | --- |
| EVA DA (basic) ✅ | ✅ Yes | ✅ Yes | ❌ Not required | ❌ Not required |
| EVA DA + Basic Agents | ✅ Yes | ✅ Yes | 🔸 Helpful | ❌ Not required |
| EVA DA + Planner + Custom Agents | 🔸 Helpful | ✅ Yes | ✅ Required | 🔸 Helpful |
| EVA DA + Full Agentic Layer | ❌ Not enough | 🔸 Needed | ✅ Required | ✅ Required |

Leveraging EVA DA + Azure AI Foundry

✅ What Jurisprudence Builds First

- Modular tool APIs (search(), summarize(), compare())

- Basic orchestrator (static logic or embedding classifier)

- Prompt chaining / response formatting

- Step-logging for explainability

These directly align with Azure AI Foundry’s Level 1–2 agent capabilities:

- Structured tool registry

- Reusable function-calling agents

- Short-term memory

How It Grows for BDM EI (ABRG)

Once BDM EI is ready to go beyond task augmentation:

- Swap Rule-Based Orchestrator for Planner Agent

  - Use OpenAI functions + Foundry planner to decide step sequence dynamically (e.g., retrieve → transform → generate CER XML).

- Introduce Domain-Specific Super Agents

  - For example:

    - PolicyInterpreterAgent for parsing EI Acts

    - CuramCodeWriterAgent for XML generation

    - ValidatorAgent for test case validation

  - Each agent wraps tools and memory scoped to its domain.

- Enable Multi-Agent Collaboration

  - Use Foundry’s agent schema to model delegation:
 “If summarization is not enough, escalate to comparator or clarifier agent.”

- Integrate Agent Memory

  - Save prior decisions, errors, outputs to memory store (e.g., Azure Cosmos DB or cache)

  - Use in feedback loops or as input to next user session

- Deploy in Shared Agentic Layer Across EVA

  - Instead of one-off deployments, deploy agents as part of a reusable “Agentic Layer” within EVA Foundation

  - Supports multiple domains (Jurisprudence, EI, CPP, etc.)

📐 Architecture View

┌─────────────────────────────┐

│         User Query          │

└────────────┬────────────────┘

│

[Intent Router Agent]      ← Jurisprudence Phase 1

│

┌───────┴────────┐

│                │

[Retriever]     [Summarizer]

│                │

└─────► [Comparator] ◄─────┐

▲            │

[Planner Agent] ◄──┘   ← EI-on-BDM Phase 3

│

┌──────────┴──────────┐

│                     │

[Curam Writer]        [Validator Agent]   ← EI-on-BDM Phase 4–5

Strategic Value for AICOE

- Avoids duplicated architecture: agents and tools become reusable components

- Enables alignment with Microsoft ecosystem: Azure AI Foundry natively supports this agent model

- Supports Responsible AI: agents are auditable, modular, and explainable

- Future-proof: once EI and CPP onboard, agents can evolve without rework

Fulfillment of BDM EI AI requirements

✅ What BDM EI Needs (From ABRG, Blueprints, Roadmaps)

From your uploaded material (ABRG, Cohort 1 decks, EI BDM Roadmaps, Blueprint 3), BDM EI’s AI ambitions include:

| Requirement | Description | Source | Can EVA Fulfill? |
| --- | --- | --- | --- |
| Automated Rule Generation (CER) | Generate Curam Express Rules from policy | ABRG overview | ✅ With agent chaining and prompt-to-CER tooling |
| EI Research Companion | Ask legal questions, return legislation summaries with citations | ABRG + Cohort 1 | ✅ Already matches Jurisprudence MVP + prompt tuning |
| Summarize Acts & Regulations | Summarize or explain legal passages for BAs | Blueprint + ABRG | ✅ With prompt-tuned summarizer + grounding |
| EI Intelligent Knowledge Center | Vectorized policy base with metadata filtering | Cohort 1 | ✅ Already delivered by EVA DA ingestion patterns |
| Pseudo-code + XML generation | Generate structured pseudo logic and XML for CERs | ABRG | ✅ With modular agent + transformer agent pattern |
| Agentic Orchestration | Multi-step agent workflows (planner, validator, memory) | ABRG Agentic Landscape | ✅ Planned with EVA 3.0 & Foundry compatibility |
| Test Script Generator | Generate test cases and validations | Delivery Optimization Roadmap | ✅ Add-on utility agent; matches EVA’s roadmap |
| Multi-agent interaction (BA → Dev → Validator) | Modular agents handle each step in delivery | ABRG architecture | ✅ Via Foundry-compatible agent registry (future state) |

🧠 Key EVA Capabilities That Support BDM EI Needs

| Capability in EVA | Current or Planned | Enables These BDM Needs |
| --- | --- | --- |
| Vectorized Knowledge Base | ✅ Current | Search, Compare, Context-Aware Retrieval |
| Modular Tool API Registry | ✅ Current | Reusable across use cases |
| Agent Orchestrator (Static) | ✅ Jurisprudence MVP | Intent-based task routing |
| Planner Agent (Dynamic) | 🔄 Planned | ReAct workflows, CER generation steps |
| Prompt Templating + Function Calling | ✅ Current | Summary, Policy-to-code conversion |
| Agent Memory (short-term) | ✅ Current | Context across multi-step flows |
| Agent Memory (long-term) | 🔄 Planned | Learning, feedback loops |
| Azure OpenAI + Protected B | ✅ Current | Secure, responsible LLM execution |

🟡 Caveats (Things to Watch)

| Risk | Mitigation |
| --- | --- |
| ❗User trust in AI outputs (legal context) | Reinforce explainability + SME validation |
| ❗Custom model fine-tuning or grounding limitations | Use metadata, prompt tuning, retrieval validation |
| ❗Siloed projects rebuilding same logic | Build shared Agentic Layer in EVA to reuse tools & prompts |
| ❗Missing funding or slow procurement for AI tools (e.g., test generator) | Modularize tools now; integrate later (buy or build) |
| ❗Rapid EI policy change cycles | Include retrain triggers / prompt updates in Ops plan |

🧭 Strategic Architecture Considerations

- Deploy Agents as a Shared Layer in the EVA Foundation:

  - Tool registry: reusable APIs (retriever, summarizer, transformer, classifier)

  - Planner agents: use Azure AI Foundry templates

  - Multi-agent collaboration: later stage using Agent Schema

- Use one codebase, many domains pattern:

  - Jurisprudence → EI → CPP-D → Investment Fund

  - One orchestrator framework, configured per domain

- Ensure agent explainability and auditable logic:

  - Especially for funding decisions, rule generation, and service delivery optimization

Deploy Agents as a Shared Layer in the EVA Foundation

Instead of building domain-specific, one-off agents (e.g., one for Jurisprudence, one for EI, one for CPP-D), you build a modular, reusable Agentic architecture once within the EVA Foundation — and plug it into different domains as needed.

🧱 Think of it Like This:

Imagine the EVA Foundation has 4 layers:

1. User Interfaces      (e.g., Jurisprudence UI, EI Companion, CPP-D assistant)

2. Application Logic    (e.g., EVA DA orchestration, prompt routing)

3. 🔁 Agentic Layer      ← this is what you standardize

4. Infrastructure       (e.g., Azure OpenAI, Cognitive Search, storage, Key Vault)

The Agentic Layer sits in the middle and provides:

- Agent Orchestrators (simple → advanced planners)

- Tool Registry (search, summarize, transform, generate XML, etc.)

- Agent Memory APIs (short-term and future long-term memory)

- Agent Schema & Roles (per Azure Foundry)

- Audit/telemetry/logging for every agent step

🎯 Why This Shared Layer Matters

| Without Shared Layer | With Shared Agentic Layer |
| --- | --- |
| Duplicated logic per project (e.g., EI vs CPP-D) | One orchestrator reused across projects |
| Prompt chaos, untracked tool use | Registered tools and prompts, version-controlled |
| No way to upgrade all agents centrally | Global update to planner logic or memory APIs |
| Rework for each new domain | Plug-and-play new use case with minimal dev |
| Hard to govern | Easy to audit, monitor, explain |

🧩 Example Agents Registered in EVA’s Shared Layer

| Agent Name | Purpose | Reused By |
| --- | --- | --- |
| RetrieverAgent | Search vector + metadata | Jurisprudence, CPP-D, EI |
| SummarizerAgent | Generate plain-language summary | Jurisprudence, EI |
| PolicyInterpreterAgent | Turn regulation into CER logic | ABRG, EI Transformation |
| ValidatorAgent | Run tests on generated rules | EI QA, RPA |
| KMRecommenderAgent | Recommend reuse of existing tools/knowledge | BDM-wide KM |
| BotBuilderAgent | Convert workflow into RPA draft | RPA, Automation Anywhere |
| TestScriptAgent | Draft test cases | DevOps, QA, ABRG |

🛠️ Technically, This Shared Layer Includes:

| Component | Description |
| --- | --- |
| Agent Registry | YML/JSON definitions of all agents, roles, inputs/outputs |
| Planner API | Core planner engine using Azure OpenAI + Foundry |
| Tool Registry | Modular FastAPI or Azure Function endpoints |
| Agent Execution Logs | Structured logs per agent step (for governance) |
| Prompt Store | Templates per agent/task with version control |
| Memory Store | JSON object cache (short-term) + CosmosDB (long-term future) |

🧭 Strategic Advantage

Deploying this shared Agentic layer inside the EVA Foundation means:

- ✅ You deliver Jurisprudence now with basic agents.

- ✅ You grow EI/CPP-D/IF capabilities using the same tools and framework.

- ✅ You support BDM’s cross-program KM and delivery optimization goals.

- ✅ You align with Microsoft’s AI Foundry model, future-proofing your AI stack.

Conclusion

✅ With the basic agentic foundation built in Jurisprudence, EVA Domain Assistant can evolve to meet all core BDM EI AI requirements, including:

- Modular AI assistants

- Rule generation

- Legal interpretation

- Agent-driven delivery automation

It just requires:

- Proper modular design from the start,

- Alignment with Azure AI Foundry agent and orchestration practices (which you’ve now mapped),

- Cross-project governance to share and reuse components across domains (AICOE + BDM KM alignment).

## EVA Agentic AI Reference List

### 1. Learn Live: Develop an Agent with Azure AI Agent Service

📺 Watch on YouTube

🔹 Summary: A hands-on Microsoft tutorial showing how to build your first Azure agent using YAML definitions, register tools, and embed them in applications.

🔹 Why It Matters: This is the starting point for developers. It provides the foundational skills needed to build the basic agentic capabilities required for Jurisprudence MVP (e.g., tool invocation, routing, structured output).

🔹 Takeaway: Learn how to set up an agent, configure callable tools (search/summarize), and deploy with logging. Ideal training for EVA Dev Team.

### 2. Azure AI Agent Service: Transform Agentic Workflows (BRK149)

📺 Watch on YouTube

🔹 Summary: Introduces Microsoft’s enterprise-grade Agent Service, AgentOps, planning engines, tool registries, and multi-agent designs.

🔹 Why It Matters: Shows how EVA can evolve from static orchestrators into dynamic planners, with multi-tool support, memory, and retry logic — exactly what’s planned for BDM EI Phase 3–5.

🔹 Takeaway: It’s the playbook for turning EVA into a multi-domain intelligent agent platform, not just a retrieval bot.

### 3. Expand Azure AI Agent Service with Knowledge Tools

📺 Watch on YouTube

🔹 Summary: Explains how Azure AI agents can be grounded with enterprise knowledge sources (SharePoint, Fabric, Cognitive Search) while maintaining auditability and access controls.

🔹 Why It Matters: This is key for EVA’s legal and regulatory contexts — Jurisprudence, ABRG, and CPP-D can all use trusted internal data with traceable agentic decisions.

🔹 Takeaway: Integrate internal knowledge safely and responsibly into Agentic workflows.

### 4. Bring Your Data to AI – RAG with Azure Blob Storage

📺 Watch on YouTube

🔹 Summary: Walks through how to build a production RAG pipeline using Azure Blob Storage, Cognitive Search, and OpenAI. Covers ingestion, chunking, indexing, and querying.

🔹 Why It Matters: This is the backbone of EVA’s search(), retrieve(), and compare() functions. It supports agents like RetrieverAgent and SummarizerAgent.

🔹 Takeaway: Use this model for building Jurisprudence ingestion flows and searchable memory for agent tasks.

### 📄 Complementary Microsoft Documentation

- 🔗 Azure AI Foundry – Agent Overview

- The canonical definition of agentic AI in the Microsoft ecosystem. Differentiates between basic and advanced capabilities.