# Implementation Roadmap: Enhanced Two-Tier CSAT Feedback System with MTP Integration

## Objective:

To implement the enhanced CSAT system designed to support both AI experience evaluation and evidence generation for NuEnergy.ai's Machine Trust Platform (MTP).

## Phase 1 – Architecture & API Specification

Duration: 2–3 weeks

Owner: Solutions Architect / Data Engineer

### Tasks:

- Define architecture for CSAT evidence pipeline

- Map data flow from user session to trust API export

- Design database schema for structured CSAT + QA + flags

- Document API contracts:

  - /api/feedback/export

  - /api/evaluations/export

  - /api/prompts/logs

  - /api/stats/summary

- Validate data needs against MTP’s 56-question rubric using Concept Document Annex A

- Ensure API outputs align with fields and categories in Annex A

### Deliverables:

- System Design Document (SDD)

- API Specifications

- Data Source Inventory

- CSAT-to-MTP Feature Mapping Table (Annex A reference)

## Phase 2 – Product Backlog & Sprint Planning

Duration: 1 week

Owner: Product Owner / Scrum Master

### Tasks:

- Define epics and user stories:

  - CSAT UI updates (Tier 1 and 2)

  - NLP tagging service

  - Evidence capture enhancements

  - Export API implementation

- Estimate effort (story points)

- Define acceptance criteria

### Deliverables:

- Product Backlog in ADO

- Sprint 0 Plan (Setup)

## Phase 3 – Governance & Integration Planning

Duration: 2–3 weeks (in parallel with Phase 2)

Owner: Governance Lead / AI COE

### Tasks:

- Validate Concept Document Annex A against MTP’s rubric

- Complete Governance Evidence Catalog

- Define roles for QA reviewers, ethics reviewers, approvers

- Confirm integration mechanism with NuEnergy.ai (pull or push)

- Develop evidence versioning and audit policy

- Align backlog tasks with mapped CSAT-MTP trust requirements

### Deliverables:

- Governance Implementation Plan

- Completed Catalog

- MTP Integration Strategy

- Risk and Evidence Management Workflow

## Phase 4 – Development & Testing

Duration: 6–8 weeks (3–4 sprints)

Owner: Dev Team / QA Team

### Tasks:

- Sprint 1: Tier 1 UI + DB Logging

- Sprint 2: Tier 2 QA Module + NLP Tagging

- Sprint 3: Export APIs + Prompt Logging

- Sprint 4: Drift & Performance hooks + dashboard views

- Write automated test cases (API and logic)

- Perform UAT with internal reviewers

### Deliverables:

- CSAT feature set deployed to test env

- Automated Test Coverage Reports

- JSON evidence packages aligned to MTP questions

## Phase 5 – Pilot & Evidence Validation

Duration: 3–4 weeks

Owner: Product Owner / Governance Team

### Tasks:

- Select pilot app (e.g., AssistMe or Jurisprudence)

- Run end-to-end feedback collection for 2+ weeks

- Generate and validate export datasets

- Refine evidence export mappings if needed

### Deliverables:

- Pilot Summary Report

- Evidence Submission Bundle (JSON + Docs)

- Evaluation Readiness Checklist

- MTI Evidence Coverage Matrix (derived from Annex A)

## Phase 6 – MTI Score Integration & Audit Prep

Duration: Ongoing (initial + recurring)

Owner: AI COE / Governance Lead

### Tasks:

- Submit evidence to MTP team

- Review MTI dashboard results

- Record recommendations and areas for trust improvement

- Schedule quarterly evidence refresh or automated push

### Deliverables:

- Initial MTI Score

- Internal MTI Performance Dashboard

- Governance Audit Trail

## Conceptual Design – Prompt Logging and Quality Monitoring

### Purpose

To ensure continuous improvement of AI response accuracy, coherence, and user alignment, the system shall include a lightweight mechanism for logging user prompts and AI-generated responses, along with relevant metadata to support analysis, tuning, and governance.

### Functional Requirements

- The system shall log each prompt–response pair into a secure, queryable store.

- Each log entry shall include:

  - Timestamp

  - Prompt text

  - AI-generated response

  - User/application context (anonymized if needed)

  - Prompt template ID (if applicable)

  - Retrieval context/document IDs (if applicable)

- Logs shall be accessible to authorized reviewers for QA, error analysis, and prompt refinement.

### Non-Functional Requirements

- Logging shall be lightweight and non-blocking, with minimal performance impact.

- Storage shall comply with Protected B data classification and ESDC privacy controls.

- Log review interfaces (manual or programmatic) shall be permission-gated via RBAC.

- Logs must persist for a minimum of 90 days for short-term tuning and optionally archived for longitudinal improvement efforts.

### Future Capabilities (Optional but Recommended)

- Tagging of prompt quality (e.g., helpful / not helpful / needs improvement)

- Integration with a feedback UI for SCBOs or QA teams

- Model version tagging to link prompt outcomes to specific LLM builds

### Dependencies

- EVA Live Ops Layer (if deployed), or a lightweight standalone logging microservice.

- Shared data storage or logging components within the EVA Foundation.

# Addendum – May 8 Updates Based on Architecture and Governance Alignment

1. Metadata and Model Tier Tracking:
- Ensure APIs and database schemas in Phase 1 and 4 include: ModelUsed, ModelProvider, ServiceTier, CallerAppID, OrchestrationSessionID.
- Extend evidence export to include these fields in JSON outputs.

2. Audit Trail Logging:
- Add audit trail support in Phase 3 and validate in Phase 4.
- All records should be linked to schema_version, audit_trail_id, change_reason, and support patch chains.

3. Evidence Versioning:
- During Phase 3 and Phase 5, ensure versions of rubrics, NLP tagging models, and QA templates are tracked in the evidence output.
- Include version metadata in all trust API exports.

4. Trust Confidence Scoring:
- Introduce trust_score_confidence and Evaluator_Confidence_Level fields in Phase 4 and 5 development.
- Allows nuance in scoring and supports risk-based trust calibration.

5. API-Originated Feedback Monitoring:
- Ensure both UI and API-originated CSAT data are collected and validated.
- Include EndpointID and APIKeyID fields for traceability in feedback records.

6. Optional Enhancements:
- Add a Trust Category Heatmap to Phase 6 deliverables.
- Consider drift/anomaly detection during long-term MTI score refresh cycles.
- Track session duration and interaction count as part of Tier 1 logging to provide richer context.